BANKFIX API
WEEK 1 ENGINEERING PACKAGE

BuildLab Stage 1 — Backend Development

# 1. Idea One-Pager

Track: Backend Development

Stack: Node.js, Express.js, PostgreSQL (pg)

Target user: Staff and facilities teams at a multi-branch bank

Problem: Maintenance issues affecting ATMs, generators, HVAC, CCTV, and other physical assets need a consistent way to be reported, assigned, and tracked across branches.

## Entities

**Facilities** — branches or other bank facilities.

**Assets** — physical equipment associated with a facility.

**Maintenance Requests** — reports of faults or service needs affecting assets.

**Work Assignments** — technician assignment records associated with maintenance requests.

Users/authentication are planned for Week 2. Week 1 reporter/technician identifiers will use fictional seed data or nullable placeholder fields, not a production identity system.

## Core flow

Create a maintenance request → list or retrieve the request → update its details/status → delete a test request.

## In scope for Week 1

PostgreSQL schema and migrations.

CRUD endpoints for maintenance requests.

Input validation and consistent error responses.

Dummy seed data and sample HTTP requests.

ERD, API specification, README, and five-minute demonstration.

## Out of scope

Banking transactions or customer accounts.

Real personal or confidential bank data.

Payment processing, real-time chat, and file uploads.

Production identity integration.

Full frontend application.

## Top 3 risks

Scope creep: limit Week 1 to maintenance-request CRUD.

Sensitive infrastructure exposure: use fictional branch and asset data only.

Data inconsistency: use foreign keys, check constraints, validation, and parameterized queries.

## Success criteria

A clean-machine setup guide works; CRUD endpoints match the API spec; validation and status codes are correct; dummy data is available; no secrets are committed.

# 2. Three-Week Work Plan

## Week 1 — Design and core CRUD

Finalize idea one-pager, work plan, ERD, and API specification.

Create a public repository and starter README.

Add `.env.example` and ensure `.env` is ignored by Git.

Build the Express application and PostgreSQL connection.

Create schema/migrations and fictional seed data.

Implement create, list, get-by-ID, update, and delete for maintenance requests.

Validate inputs and return 201, 200, 400, and 404 where appropriate.

Prepare sample requests, a five-minute demo, and `week-1` tag.

## Week 2 — Authentication and robustness

Record Week 1 feedback and maintain an issue log.

Add sign-up/login with password hashing and JWT or sessions.

Protect routes and implement ownership/role checks.

Implement related-data endpoints and assignment workflows.

Validate all inputs with a schema library.

Add consistent error formatting and global error middleware.

Handle duplicates, invalid IDs, and parent/child deletion rules.

Tag `week-2`.

## Week 3 — Quality and delivery

Add unit and integration tests, including authorization and failure cases.

Use a separate test database.

Document endpoints with OpenAPI or a clear README.

Review secrets, input validation, CORS, rate limiting, and error leakage.

Add pagination and indexes where justified.

Deploy or provide reproducible local/Docker setup instructions.

Prepare walkthrough, technical reflection, and AI/source declaration.

Tag `week-3`.

## Top project risks and mitigations

**Scope creep:** implement only the defined MVP before optional features.

**Credential/data exposure:** use fictional data, `.env.example`, `.gitignore`, and never commit real secrets.

**Untested behavior:** verify each endpoint with repeatable requests and keep a written issue log.

## Repository discipline

Commit in small, understandable steps.

Keep docs under `/docs`.

Use tags `week-1`, `week-2`, and `week-3`.

Do not rewrite a submitted weekly tag after the deadline; continue work on subsequent commits.

# 3. ERD and Data Model

The initial model contains four business entities. Week 1 CRUD centers on maintenance_requests.

erDiagram

FACILITIES ||--o{ ASSETS : contains

ASSETS ||--o{ MAINTENANCE_REQUESTS : has

MAINTENANCE_REQUESTS ||--o{ WORK_ASSIGNMENTS : receives

FACILITIES {

uuid id PK

varchar facility_code UK

varchar name

varchar facility_type

varchar address

varchar city

varchar state

varchar status

timestamptz created_at

timestamptz updated_at

}

ASSETS {

uuid id PK

uuid facility_id FK

varchar asset_tag UK

varchar name

varchar category

varchar serial_reference

varchar condition

timestamptz created_at

timestamptz updated_at

}

MAINTENANCE_REQUESTS {

uuid id PK

uuid asset_id FK

varchar request_code UK

varchar title

text description

varchar priority

varchar status

varchar reported_by_reference

timestamptz reported_at

timestamptz resolved_at

timestamptz created_at

timestamptz updated_at

}

WORK_ASSIGNMENTS {

uuid id PK

uuid maintenance_request_id FK

varchar technician_reference

varchar assignment_status

timestamptz assigned_at

timestamptz completed_at

text work_notes

timestamptz created_at

timestamptz updated_at

}

## Relationship rules

One facility contains zero or many assets.

Each asset belongs to exactly one facility.

One asset can have zero or many maintenance requests.

Each maintenance request refers to one asset.

One maintenance request can have multiple work assignment records over time.

Each work assignment belongs to one maintenance request.

## Recommended database rules

Primary keys use UUIDs.

Unique constraints: `facility_code`, `asset_tag`, and `request_code`.

Foreign keys enforce relationships.

`priority` is restricted to `low`, `medium`, `high`, or `critical`.

Request `status` is restricted to `open`, `in_progress`, `on_hold`, or `resolved`.

Facility and asset status/condition values use explicit allowed sets.

Use `timestamptz` for timestamps and database-generated `created_at` / `updated_at` values.

Use parameterized SQL; never concatenate user input into SQL statements.

## Week 1 identity limitation

Authentication is intentionally deferred to Week 2. Fields ending in _reference are fictional seed/reference strings only and must not be treated as verified identities or access-control evidence. Week 2 should replace these with foreign keys to an authenticated users table.

# 4. REST API Specification

Base path: /api/v1

Content type: application/json

Primary resource: maintenance requests

Authentication: not implemented in Week 1; use fictional local data only. Do not expose this unauthenticated MVP to real bank infrastructure or sensitive data.

## Common resource shape

{

"id": "UUID",

"assetId": "UUID",

"requestCode": "BF-2026-0001",

"title": "ATM screen not responding",

"description": "The screen is unresponsive during the self-test.",

"priority": "high",

"status": "open",

"reportedByReference": "demo-staff-001",

"reportedAt": "2026-10-13T10:00:00.000Z",

"resolvedAt": null,

"createdAt": "2026-10-13T10:00:00.000Z",

"updatedAt": "2026-10-13T10:00:00.000Z"

}

Dates are illustrative. The server/database should generate authoritative timestamps. The request code should be generated server-side or by a collision-safe database-backed mechanism.

## Endpoints

## Create request

POST /api/v1/maintenance-requests

Request:

{

"assetId": "00000000-0000-4000-8000-000000000101",

"title": "ATM screen not responding",

"description": "The screen is unresponsive during the self-test.",

"priority": "high",

"reportedByReference": "demo-staff-001"

}

Rules:

`assetId`, `title`, `description`, and `priority` are required.

`reportedByReference` is optional in the Week 1 demo and must contain only fictional test identifiers.

`priority`: `low`, `medium`, `high`, `critical`.

Initial status is assigned by the server as `open`.

Clients cannot supply `id`, `requestCode`, `createdAt`, `updatedAt`, or `resolvedAt`.

Return `201 Created` with the created resource and, if implemented, a `Location` header.

## List requests

GET /api/v1/maintenance-requests?status=open&priority=high&limit=20&offset=0

Optional filters: `status`, `priority`.

`limit` defaults to 20 and is capped at 100.

`offset` defaults to 0 and must be a non-negative integer.

Return `200 OK` with a list and pagination metadata, for example:

{

"data": [],

"pagination": { "limit": 20, "offset": 0, "total": 0 }

}

## Retrieve one

GET /api/v1/maintenance-requests/:id

`id` must be a valid UUID.

Return `200 OK` with the resource, `400 Bad Request` for malformed UUID, or `404 Not Found` for a valid UUID with no matching row.

## Update request

PATCH /api/v1/maintenance-requests/:id

Request example:

{

"priority": "critical",

"description": "ATM remains unavailable after restart."

}

Accept only `title`, `description`, `priority`, and `status` in Week 1.

Reject unknown fields rather than silently accepting them.

Do not permit clients to change IDs, asset relationship, request code, or server-managed timestamps through this endpoint.

Validate status transitions in service logic; keep allowed transitions documented.

Return `200 OK` with updated resource, `400 Bad Request` for invalid input/UUID, or `404 Not Found`.

## Delete request

DELETE /api/v1/maintenance-requests/:id

For this training MVP, deletion is intended for test/demo records.

If work assignments reference the request, use a documented conflict policy (recommended: return `409 Conflict` rather than silently cascading).

Return `204 No Content` on successful deletion, or `200 OK` with a confirmation body; choose one and keep it consistent.

Return `400` for malformed UUID and `404` when no record exists.

## Consistent error format

{

"error": {

"code": "VALIDATION_ERROR",

"message": "The request contains invalid fields."

}

}

Suggested codes: VALIDATION_ERROR, INVALID_ID, NOT_FOUND, DUPLICATE_RECORD, RELATED_RECORD_CONFLICT, INTERNAL_ERROR.

Do not return stack traces, SQL details, secrets, or raw database errors to clients.

## Security and design notes

Week 1 endpoints are for local development and fictional data only; there is no authentication yet.

Use parameterized SQL, allow-listed fields for PATCH, bounded pagination, and schema validation.

In Week 2, add authentication, role/ownership checks, and replace reference strings with foreign keys to authenticated users.

Configure CORS deliberately; do not use wildcard origins with credentials.

Never commit `.env` or credentials.